# Submission Readiness — Executive Brief

Consolidated Batch 1–4 deliverables · current completion assessment

## What the prototype has demonstrated

Published ResearchVoice AI Phase 4 workflow processed a fictional study through Telegram; voice transcription, schema mismatch detection, soft alert, human correction, approved XLSX delivery, /eval and /monitor were shown. LangSmith accepted and displayed a QA checkpoint. These are functional observations, not a controlled clinical validation.

| Observed synthetic sample | Recorded fact |
| --- | --- |
| Independent QA | Factual 5/5 · Grounded 5/5 · Safety 5/5 · Format 3/5 · Bias 5/5; overall needs review; mean 4.6/5 |
| Warning | Soft alert, reason unresolved_extraction_issues |
| Latency | Judge step 10,490 ms — not total workflow time |
| Delivery | One XLSX delivery confirmed in the shown rolling monitoring window |
| LangSmith | QA checkpoint received; individual model-call traces are not yet complete |

## Submission documentation assembled

Business Brief, KPI workbook, Solution Design, five one-page component documents, owner testing tracker, three synthetic scenario briefs, judge calibration workbook, Evaluation Test Report draft, one-page dashboard draft, 12-slide deck, five-member script, demonstration runbook and Q&A are included.

## Non-negotiable outstanding work

Five owner names and roles; responsible members verify/sign their documents.

Complete required formal individual tests and three full-system scenario evidence.

Two independent human reviews of unchanged pre-correction model outputs, with comparison against judge.

Business KPI baselines and actual results (no estimated savings presented as facts).

Hard pause confirmation and accurate LangSmith scope reporting.

Backup video capture and five phase checkpoint decisions by instructor.

Working rule: only change draft/pending to complete when a signed record, measured number, authentic execution or instructor decision has been added. Synthetic/de-identified test data only. No clinical care use.