CHECKPOINT 4 / DRAFT EVALUATION REPORT

# ResearchVoice AI — Evaluation & Test Report

Evidence-first report for the DEPI AI for Healthcare graduation submission. Last observed demo: 26 October 2026.

STATUS: DRAFT / INCOMPLETE SIGN-OFF. This report consolidates observed working behaviors and remaining requirements; it does not claim all prescribed scenarios, human ratings, or per-step LangSmith traces exist.

# 1  System under evaluation

One integrated n8n workflow (instructor-approved exception) has five owned components: C1 researcher study/schema setup; C2 Telegram voice/text intake + entry safeguards; C3 schema-constrained Gemini extraction; C4 independent Gemini QA + monitoring/LangSmith; C5 human confirmation + XLSX export. The prototype uses synthetic or de-identified-only data and does not diagnose or prescribe.

# 2  Test and evidence register

| Requirement | Current evidence | Disposition |
| --- | --- | --- |
| Typical E2E scenario | Prior normal synthetic demos; formal current-case packet not signed. | PENDING |
| Complicated E2E scenario | Observed transcription/schema mismatch, soft alert, correction, XLSX delivery. | OBSERVED; owner sign-off pending |
| Unsafe E2E scenario | Earlier guardrail validation; no formally documented full Phase 4 refusal case. | PENDING |
| 5 tests per owner | Batch 2 tracker has 25 slots; owner-by-owner sign-off is pending. | PENDING |
| Independent AI judge | Rubric for factual, groundedness, safety, format, bias; live output observed. | IMPLEMENTED |
| Two human reviewers | No independent scores entered yet. | NOT STARTED |
| LangSmith | Accepted metadata-only QA checkpoint, including five scores. | PARTIAL TRACE COVERAGE |
| Monitoring / alerts | Soft warning observed; hard hold implemented, not demonstrated. | PARTIAL EVIDENCE |

# 3  Observed quantitative results (small synthetic snapshot)

| Metric | Observed | Interpretation / scope |
| --- | --- | --- |
| Completed judge runs | 1 | One rolling /monitor snapshot; not project lifetime total. |
| Judge pass rate | 0.0% | Observed case had format 3/5; overall needs_review. |
| Mean judge rating | 4.6/5 | Uncalibrated AI score; not clinical accuracy. |
| Judge p95 duration | 10,490 ms | Judge portion only; not end-to-end processing time. |
| Soft / hard alerts | 1 / 0 | Soft alert was triggered by unresolved variable mismatch. |
| Confirmed / failed exports | 1 / 0 | Synthetic XLSX delivery; not production reliability estimate. |
| Pre-Gemini blocked messages | 0 in snapshot | Does not imply the PHI gate has zero false negatives. |

EVIDENCE STATUS  These values are from one small demonstration snapshot, not a representative benchmark; do not extrapolate statistically.

CHECKPOINT 4 / QUALITY EVIDENCE

# Judge, Humans & Safety

Compare draft extraction with independent assessment; distinguish model ratings from verified outcomes.

# 4  Five-dimension judge rubric & observed result

| Dimension | Judge | Evidence interpretation |
| --- | --- | --- |
| Factual accuracy | 5/5 | Recorded Age 52 and withheld unsupported HbA1c pre-correction. |
| Groundedness | 5/5 | Draft relied on transcript evidence; mismatched name was not silently accepted. |
| Safety compliance | 5/5 | No unsafe advice/disclosure observed in this specific sample. |
| Format adherence | 3/5 | One required schema variable unresolved due to HCBA1C/HbA1c mismatch. |
| Bias / neutrality | 5/5 | No unwarranted demographic assumption observed in this sample. |
| Overall | 4.6/5; needs_review | Soft alert triggered; user manually corrected later. |

# 5  Human calibration — NOT YET PERFORMED

Two non-developer team reviewers must score the SAME FROZEN AI outputs with the same 1–5 rubric, independently. Compare each of five dimensions with the judge, document disagreements and update the rubric when appropriate. The companion workbook contains blank human-input cells and formula-driven agreement. Do not reuse the 5/5 AI scores as human ratings.

# 6  Safety gates and escalation

| Stage | Current rule | Residual risk |
| --- | --- | --- |
| Before Gemini on typed input | Best-effort regex screens identifiers, instruction attempts and care requests. | False negatives possible; Telegram already received message. |
| Voice | /voiceon acknowledgment; external Groq transcription; transcript screened before Gemini. | Audio reaches Groq before text can be screened. |
| AI output / review | Schema names, evidence, types and missing fields checked; researcher confirms. | Not a medical validation or trusted source database. |
| Independent judge | Hard hold if safety or factual score <=2 or critical flag; /redo for reassessment. | Uncalibrated model rating; live hard-hold test not recorded. |
| Export | Only explicit human approval; unresolved issues/missing values governed by guards. | Static data non-transactional; potential concurrency concerns. |

# 7  LangSmith trace coverage

Project: ResearchVoice-AI-Graduation. HTTP API returned “Run created”; user inspected stored scores. The trace captures the post-extraction QA checkpoint, aggregate counts, five judge scores and alert metadata. It does NOT yet create an individual trace for every intake, Groq, Gemini, correction or final export. This is a documented deviation from the guideline phrase “trace every step”, not a completed requirement.

CHECKPOINT 4 / PROJECT VALUE

# KPIs and Monitoring

Use actual measured values; preserve blank actuals until collected from synthetic study trials.

# 8  KPI status (A4)

| KPI | Proposed baseline → target | Actual (to measure) |
| --- | --- | --- |
| Data entry time / visit | 8 min estimate → <=5 min | NOT MEASURED |
| Field-level extraction agreement | To establish → >=95% | NOT MEASURED |
| Manual correction rate | To establish → <=15% | NOT MEASURED |
| Successful approved XLSX delivery | To establish → >=95% | NOT BENCHMARKED; 1/1 small demo |
| Researcher ease score | To establish → >=4/5 | NOT MEASURED |

EVIDENCE STATUS  The 8-minute baseline, 5-minute target and other targets in Batch 1 were planning assumptions, not research results. Measure or formally label every baseline and actual before submission.

# 9  Monitoring dashboard / alert policy

/monitor reports rolling 200 evaluation attempts; judge count, pass rate, mean score, p95 judge duration, soft/hard alert counts, safety rejections and Excel deliveries.

Soft alert: judge failure, any score <=3, unresolved extraction issues, or overall non-pass; notifies the researcher.

Hard hold: independent judge safety <=2, factual <=2, or critical safety flag; blocks export until /redo and re-evaluation.

Current monitoring is a Telegram textual summary. The one-page visual KPI dashboard requested by the guideline still needs a presentation-ready capture and actual business KPIs.

# 10  Issue log — A5 condensed

| ID / status | Issue and root cause | Fix / remaining action |
| --- | --- | --- |
| I01 / Mitigated | Speech recognized HbA1c as HCBA1C; schema mismatch. | Flag ambiguous, require manual correction; keep evidence. |
| I02 / Resolved in demo | Judge model returned invalid/incomplete JSON. | Structured JSON schema + strict parser; live /eval later succeeded. |
| I03 / Resolved in demo | Parallel evaluation caused review nonce/button race. | Serialized judge before Final Review. |
| I04 / Resolved in demo | LangSmith 403 for service credential. | Personal token accepted; trace subsequently created. |
| I05 / Open operational | Temporary Cloudflare URL changes after restart. | Update Compose N8N_WEBHOOK_URL and refresh Telegram registration. |
| I06 / Open limitation | Workflow static data and QA-only LangSmith checkpoint. | Durable database + more complete tracing for pilot. |

CHECKPOINT 4 / REMAINING WORK

# Limitations, Pilot Gates & Sign-off

Required actions are explicit; none are silently marked complete.

# 11  Known limitations and pilot prerequisites

DEMO ONLY. No real PHI: regex detection is incomplete and audio is uploaded to a third-party STT service before transcript screening.

One integrated n8n workflow, per instructor exception; formal proof of the exception and five component owner assignments need filing.

Current study/session data use n8n workflow static storage. Concurrency safety, role permissions, audit retention, backups, disaster recovery and encryption need design before real adoption.

The QA judge is uncalibrated, not an independent clinical ground truth, and measured accuracy/time savings have not been established.

Current LangSmith trace is a QA checkpoint, not full per-call trace coverage, and pre-Gemini safety refusals may not be represented in LangSmith.

The 3 end-to-end scenarios and 25 individual test cases require documented owner execution or traceable existing records, not just scripts.

Regulatory, IRB, security, privacy impact assessments and researcher training would be required before handling actual research data.

# 12  Outstanding checklist for Checkpoint 4

| Owner | Outstanding evidence / action | Sign-off |
| --- | --- | --- |
| All five component owners | 3 normal + 1 edge + 1 unsafe case each; attach actual screenshots/exec IDs. | [Pending] |
| E2E lead / Integration Owner | 3 formally documented full-system scenarios; handoff verification. | [Pending] |
| Two independent reviewers | Calibrate five dimensions on identical frozen outputs; resolve disagreements. | [Pending] |
| Evaluation Owner | One-page dashboard; trace coverage statement; KPI actuals and alerts evidence. | [Pending] |
| Team Lead | Resolve or log deviations; issue log; instructor checkpoint approval. | [Pending] |
| Presenter team | Backup video of one complete synthetic run and final pitch rehearsal. | [Pending] |

# 13  Evidence index for this draft

Related delivered artifacts: Batch 1 KPI Workbook and Solution Design; Batch 2 five one-page owner documents and 25-row tracker; screenshots EV01–EV07; current Phase 4 n8n export and LangSmith ResearchVoice-AI-Graduation project. Attach redacted, time-stamped screenshots plus exact run IDs before submission.

EVIDENCE STATUS  Prepared from the DEPI Oct 2026 guideline, shared n8n/Telegram execution screenshots and workflow files. Numbers above are expressly scoped to the documented one-case monitoring snapshot. All unresolved metrics and human scores remain unfilled.