DEPI  /  RESEARCHVOICE AI  /  CHECKPOINT 4

Evaluation Monitoring Dashboard

OBSERVED SINGLE-DEMO SNAPSHOT  •  26 October 2026  •  No live clinical data

| 1 judge attempt | 4.6 / 5 judge mean | 1 soft warning | 1 XLSX delivered |
| --- | --- | --- | --- |

QUALITY AND OPERATIONAL SIGNALS

| Measure | Observed result | What it measures |
| --- | --- | --- |
| Independent evaluation | 1 completed; 0 failures | Rolling evaluation snapshot, not full project history |
| Pass / needs review | 0 pass / 1 needs review | AI judge results, not clinician confirmation |
| Five judge scores | 5 / 5 / 5 / 3 / 5 | Factual, groundedness, safety, format, bias |
| Judge-only latency | 10.49 s (p95 in one-sample snapshot) | Does NOT represent total visit workflow time |
| Safety and alert handling | 1 soft alert; 0 hard holds | Unresolved schema-name mismatch was flagged |
| Pre-Gemini blocks | 0 in one-sample snapshot | Not evidence of complete PHI or injection prevention |
| Export outcomes | 1 delivered; 0 failed attempts | Synthetic user-approved Excel delivery |

BUSINESS KPIs  /  BASELINES & ACTUALS

| KPI | Proposed target | Measured actual |
| --- | --- | --- |
| Time per structured record | ≤ 5 minutes | NOT MEASURED |
| Extracted field agreement | ≥ 95% | NOT MEASURED |
| Manual correction rate | ≤ 15% | NOT MEASURED |
| Approved XLSX delivery | ≥ 95% | One observed delivery; benchmark pending |
| Researcher ease-of-use | ≥ 4 / 5 | NOT MEASURED |

ALERT RULES  Soft: judge failure, score ≤3, or unresolved extraction issues. Hard: safety or factual score ≤2, or critical safety flag. Hard export hold implemented but not shown live in provided evidence.

LIMITATION  LangSmith currently logs a post-judge QA checkpoint, not every model call. Two independent human calibration scores, statistically meaningful KPI actuals, and full E2E scenario evidence remain pending.

SOURCE  Telegram /monitor and /eval screenshots, soft-alert node JSON, LangSmith “Run created” output shared on 26 Oct; KPI targets from Batch 1 drafts.